**Local Program**

**WEEKLY CONSTRUCTION UPDATE**

***Please return this form to the Sponsor, WisDOT Project Manager, & Supervisor, Jim Thompson (***james.thompson@dot.wi.gov***) and NE Region Communication Specialist, Mark Kantola (***mark.kantola@dot.wi.gov***) no later than noon on Thursday updating work activities for the current week and upcoming week for each of your NE Region Local Program project(s).***

**Dates Covered:** July 4 – July 15

**Project ID:** 4656-06-71

**Project Name:** T Buchanan, Emons Road

**Schedule:** April 25th 2022 to October 2022

**Project Cost:** $3,220,359.29

**Location/terminals:** Pinecrest Blvd – CTH N, Town of Buchanan, Outagamie County

**Description of overall work:** This project will include the total reconstruction of Emons Road. The roadway will include 2 – 12-foot asphalt driving lanes, 2 – 5-foot asphalt bike lanes, curb & gutter and 5-foot sidewalks. New storm sewer will be installed promoting drainage.

**This week’s work:** The contractor will continue installing storm sewer between Pinecrest Boulevard and Lavender Lane. The contractor will also excavate and place new gravel from Lavender Lane to Berken Street. The contractor will also place curb & gutter from Woodstock Lane to Ridgewood Court.

**Next week’s work:**  The contractor will be installing storm sewer between Ridgewood Court and Randy’s Lane. The contractor will also continue excavating and placing new gravel from Pinecrest Boulevard to Lavender Lane. The contractor will be placing sidewalk and driveway aprons from Woodstock lane to Ridgewood Court.

**Traffic impacts:** Emons Road will be closed to “Through Traffic”.

**Special information of interest needed by the public concerning this project:**

**Name of person providing Weekly Construction updates AND photographs of project bi-monthly once the project begins
Name:** Scott Hintz
**E-mail:** s.hintz@gremmerassociates.com
**Phone #:** 715-572-7420