**Local Program**

**WEEKLY CONSTRUCTION UPDATE**

***Please return this form to the Sponsor, WisDOT Project Manager, & Supervisor, Jim Thompson (***[james.thompson@dot.wi.gov](mailto:james.thompson@dot.wi.gov)***) and NE Region Communication Specialist, Mark Kantola (***[mark.kantola@dot.wi.gov](mailto:mark.kantola@dot.wi.gov)***) no later than noon on Thursday updating work activities for the current week and upcoming week for each of your NE Region Local Program project(s).***

**Dates Covered:** July 25 – August 05

**Project ID:** 4656-06-71

**Project Name:** T Buchanan, Emons Road

**Schedule:** April 25th 2022 to October 2022

**Project Cost:** $3,220,359.29

**Location/terminals:** Pinecrest Blvd – CTH N, Town of Buchanan, Outagamie County

**Description of overall work:** This project will include the total reconstruction of Emons Road. The roadway will include 2 – 12-foot asphalt driving lanes, 2 – 5-foot asphalt bike lanes, curb & gutter and 5-foot sidewalks. New storm sewer will be installed promoting drainage.

**This week’s work:** The contractor will be placing sidewalk and driveway aprons from Pinecrest Boulevard to Ridgewood Court.

**Next week’s work:**  The contractor will be installing storm sewer between Randy’s Lane and CTH N. The contractor will be placing the lower lift of asphalt from Pinecrest Boulevard to Ridgewood Court.

**Traffic impacts:** Emons Road will be closed to “Through Traffic”.

**Special information of interest needed by the public concerning this project:**

**Name of person providing Weekly Construction updates AND photographs of project bi-monthly once the project begins  
Name:** Scott Hintz  
**E-mail:** s.hintz@gremmerassociates.com  
**Phone #:** 715-572-7420